STATEMENT OF WORK

Gym Management System

Multi-tenant, cloud-based SaaS platform for gyms and fitness centres in Sri Lanka

Working product name: “GymFlow LK” (placeholder)

| Field | Detail |
| --- | --- |
| Document type | Statement of Work (SOW) – product build & launch |
| Prepared by | Zahri Qudsi |
| Prepared for | Product owner / development team / pilot gym partners |
| Version | 1.0 (Draft for review) |
| Date | 6 September 2026 |
| Status | Draft – pending sign-off |
| Classification | Confidential |

# Table of Contents

# 1. Document Control

## 1.1 Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 0.1 | 2026-09-04 | Zahri Qudsi | Initial outline |
| 1.0 | 2026-09-06 | Zahri Qudsi | First complete draft issued for review |

## 1.2 Distribution list

- Product owner

- Development and QA team

- Pilot gym owners / managers (relevant sections)

- Legal / compliance reviewer (PDPA, Terms of Service)

## 1.3 Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Product owner |  |  |
|  | Technical lead |  |  |
|  | Pilot gym representative |  |  |

## 1.4 Glossary and abbreviations

| Term | Meaning |
| --- | --- |
| SaaS | Software as a Service – the platform is hosted centrally and sold to gyms as a subscription |
| Tenant | A single gym business (may have multiple branches) with isolated data on the platform |
| Member | A person holding a gym membership under a tenant |
| Lead / Enquiry | A prospective member who has not yet paid |
| Dues | Amounts billed to a member but not yet fully paid (outstanding balance) |
| PT | Personal Training |
| IPG | Internet Payment Gateway (e.g. PayHere, Onepay, WebXPay) |
| LankaQR | The national QR payment standard of Sri Lanka |
| PDPA | Personal Data Protection Act, No. 9 of 2022 (Sri Lanka) |
| RBAC | Role-Based Access Control |
| OTP | One-Time Password |
| POS | Point of Sale |
| KPI | Key Performance Indicator |
| MRR / ARPU | Monthly Recurring Revenue / Average Revenue Per User (tenant) |
| Churn | Rate at which paying tenants cancel |
| SLA | Service Level Agreement |
| RPO / RTO | Recovery Point Objective / Recovery Time Objective (backup & disaster recovery) |
| DR | Disaster Recovery |
| MoSCoW | Prioritisation scheme: Must / Should / Could / Won’t (this release) |
| LKR | Sri Lankan Rupee |
| NIC | National Identity Card number (Sri Lanka) |

# 2. Introduction

## 2.1 Purpose

This Statement of Work defines the scope, requirements, deliverables, timeline, acceptance criteria and commercial approach for the design, development, launch and ongoing operation of a Gym Management System. The system is a multi-tenant, cloud-based SaaS product to be sold on a subscription basis to gyms and fitness centres in Sri Lanka. It replaces the paper registers, spreadsheets and ad-hoc WhatsApp reminders that most small and mid-sized Sri Lankan gyms rely on today.

## 2.2 Product vision

A single, affordable, mobile-friendly platform that lets a Sri Lankan gym owner manage members, automate renewal and payment reminders over low-cost local SMS and WhatsApp, collect and reconcile payments (cash and online), control door access by membership status, and see real-time performance across one or many branches – with the owner and members each having a dedicated app.

## 2.3 Business objectives

- Reduce revenue leakage from missed renewals, forgotten follow-ups and untracked dues.

- Cut the time front-desk staff spend on manual registration, receipts and reminders.

- Give owners trustworthy daily numbers (collections, admissions, dues, attendance) without manual tallying.

- Provide a professional member experience (digital card, online renewal, class booking) that helps gyms retain members.

- Build a recurring-revenue SaaS business with strong gross margins and low churn in the Sri Lankan market.

## 2.4 Personas / target users

| Persona | Description | Primary needs |
| --- | --- | --- |
| Gym owner | Owns one or more gyms; often not on-site full time | Daily revenue & dues visibility, branch comparison, low running cost |
| Branch manager | Runs day-to-day operations of one branch | Staff oversight, renewals pipeline, cash reconciliation, reports |
| Front-desk / receptionist | Handles registration, payments, check-in, enquiries | Fast workflows, offline tolerance, easy receipts, minimal training |
| Trainer / PT coach | Delivers sessions and classes | Session tracking, rosters, member progress, commission visibility |
| Accountant (external) | Reviews finances monthly | Clean exports, tax summary, reconciled collections |
| Member | Pays for and uses the gym | Renew online, digital card, dues clarity, class booking, progress |
| Platform administrator (vendor) | Operates the SaaS for all gyms | Tenant provisioning, subscription billing, usage metering, support |

## 2.5 Market context (Sri Lanka)

- Payments are cash-dominant; online payment adoption is growing via LankaQR and mobile wallets.

- Gyms are price-sensitive; the subscription must be low and predictable, and SMS cost must be controlled.

- Members are mobile-first; Android dominates, with a meaningful iOS minority in urban areas.

- Trilingual expectation: English, Sinhala and Tamil for member-facing text and messages.

- Internet connectivity at gyms can be intermittent; critical front-desk actions must tolerate short outages.

- The Personal Data Protection Act No. 9 of 2022 is in force; personal-data handling obligations apply.

## 2.6 Conventions

Requirement references: FR-xx-nn for functional requirements (xx = module code), NFR-nn for non-functional. Priorities use MoSCoW: Must (required for the release it is assigned to), Should (important, include if feasible), Could (desirable, defer if needed).

# 3. Scope of Work

## 3.1 Solution components

- Web back-office application (members, billing, reports, configuration) – responsive, works on desktop and tablet.

- Front-desk / POS mode – streamlined check-in, quick sale and payment capture, with offline tolerance.

- Member mobile app – Android and iOS, trilingual, self-service renewals, digital card, bookings, progress.

- Trainer module / app – rosters, session logs, member progress, schedule.

- Platform administration console – tenant provisioning, subscription billing to gyms, usage metering, support tooling.

- Backend REST API, notification service (SMS / WhatsApp / email / push), scheduled-job worker, and reporting engine.

## 3.2 In-scope modules

| Code | Module | Summary |
| --- | --- | --- |
| MM | Member management | Profiles, membership lifecycle, cards, documents, history |
| MP | Plans, packages & pricing | Duration and session plans, fees, taxes, discounts, add-ons |
| BP | Billing, dues & payments | Invoices, part payments, methods, receipts, cash reconciliation, refunds |
| NR | Notifications & reminders | Automated renewal/dues reminders, campaigns, templates, OTP |
| AC | Attendance & access control | QR / NIC / biometric / RFID check-in, door integration, occupancy |
| PI | POS & inventory | Supplement/merchandise sales, stock, day passes, add-ons |
| CS | Class & facility scheduling | Timetable, capacity, self-booking, waitlists, rosters |
| PT | Personal training & trainers | Session packs, session logs, commission, progress tracking |
| ST | Staff, roles & access | Staff records, RBAC, staff attendance, audit log, 2FA |
| CR | Leads, enquiries & CRM | Lead pipeline, trials, follow-ups, conversion funnel |
| MB | Multi-branch management | Per-branch config, consolidated view, member transfer |
| RA | Reports, dashboards & analytics | Owner dashboard, revenue/membership/dues/attendance reports, exports |
| MA | Member mobile app | Self-service renewals, digital card, bookings, progress, notifications |
| TC | Tenant administration & config | Gym profile, plans, templates, users, numbering, data import/export |
| PA | Platform administration (vendor) | Tenant provisioning, subscription billing, metering, announcements, support |

## 3.3 Out of scope

- Full double-entry accounting / general ledger (the system exports to the gym’s external accounting tool instead).

- Statutory payroll processing and EPF/ETF/PAYE filing (basic commission and staff attendance only).

- Manufacture, supply, installation or maintenance of biometric readers, turnstiles or network hardware (integration only, with agreed device models).

- Nutrition / diet plan content libraries and medical advice.

- Wearable and fitness-tracker synchronisation (Apple Health, Google Fit, etc.).

- On-premise / self-hosted deployment for individual gyms (Phase 1 is cloud multi-tenant only).

- Marketing website build beyond a basic landing/enquiry page (can be a separate SOW).

- Sinhala/Tamil translation authoring (framework support is in scope; translated copy is supplied or separately budgeted).

## 3.4 Delivery approach

Agile delivery in two-week sprints, organised into phases (Discovery → MVP → Pilot → V1 → GA). Each sprint ends with a demo and an updated backlog. Releases are cumulative; the MVP is deployable to a real gym.

# 4. Functional Requirements

## 4.1 Member management (MM)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-MM-01 | Capture a member profile: full name, NIC or passport, date of birth, gender, address, mobile, email, emergency contact, and photo (webcam capture or file upload). | Must |
| FR-MM-02 | Auto-generate a unique membership number and produce a printable / digital membership card with a QR code. | Must |
| FR-MM-03 | Record joining date, home branch, assigned trainer, referral source, health screening (PAR-Q) answers and fitness goals. | Must |
| FR-MM-04 | Manage the membership lifecycle: Enquiry → Trial → Active → Due → Frozen/On-hold → Expired → Cancelled, with timestamps and reasons. | Must |
| FR-MM-05 | Freeze / put a membership on hold with a reason, and automatically extend the expiry date by the number of frozen days. | Should |
| FR-MM-06 | Search and filter members by name, number, phone, status, plan, expiry window and branch; save common filters. | Must |
| FR-MM-07 | Bulk actions on a filtered set: send SMS/WhatsApp, change plan, add tag, export. | Should |
| FR-MM-08 | Upload and store member documents (ID copy, medical certificate, signed liability waiver). | Should |
| FR-MM-09 | Link members into a family / couple / corporate group with shared or split billing. | Could |
| FR-MM-10 | Show a single chronological timeline per member: payments, visits, plan changes, messages sent, notes. | Should |
| FR-MM-11 | Soft-delete / archive a member with full audit trail; hard delete is restricted, logged, and supports PDPA erasure requests. | Must |
| FR-MM-12 | Warn on likely duplicates (same mobile or NIC) at registration. | Should |

## 4.2 Plans, packages & pricing (MP)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-MP-01 | Create membership plans with name, category (gym only, gym + classes, PT, couple, student, corporate), duration in days/months, price in LKR, admission/registration fee and applicable taxes. | Must |
| FR-MP-02 | Support session-based packages (e.g. 12-session PT pack, 10-visit pass) with per-session decrement and an overall expiry. | Must |
| FR-MP-03 | Configure promotional pricing, discount codes and seasonal offers with start/end dates and usage limits. | Should |
| FR-MP-04 | Flag plans as auto-renew or manual-renew; support proration on mid-term upgrade/downgrade. | Should |
| FR-MP-05 | Define add-ons (locker, towel service, class pack) that attach to a membership. | Could |
| FR-MP-06 | Distinguish single-branch and all-branch access plans. | Should |
| FR-MP-07 | Configure a grace period (days after expiry that access is still allowed) per plan. | Must |
| FR-MP-08 | Version pricing so existing members keep their current price until renewal, while new sales use the new price. | Should |

## 4.3 Billing, dues & payments (BP)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-BP-01 | Generate an invoice on enrolment, renewal and POS sale, with a sequential invoice number and a tax breakdown. | Must |
| FR-BP-02 | Accept part payments and maintain an outstanding-balance (dues) ledger per member. | Must |
| FR-BP-03 | Record payments by cash, card (via IPG), bank transfer, LankaQR, mobile wallet and cheque, capturing a reference number. | Must |
| FR-BP-04 | Produce receipts for print/download in A4/A5 and 80 mm thermal formats, with the gym’s logo and tax details. | Must |
| FR-BP-05 | Take online payments through an integrated Sri Lankan IPG (PayHere primary; Onepay / WebXPay as alternates) via the member app and shareable payment links. | Must |
| FR-BP-06 | Support card-on-file / recurring auto-billing where the gateway allows it. | Should |
| FR-BP-07 | Handle refunds, credit notes and write-offs with a reason and role-based approval. | Should |
| FR-BP-08 | Provide daily cash reconciliation / shift close: opening float, collections by method, expected vs counted, variance note. | Must |
| FR-BP-09 | Apply discounts and fee waivers within role-based limits, fully audited. | Should |
| FR-BP-10 | Configure late fees / reactivation fees. | Could |
| FR-BP-11 | Configure taxes per tenant (VAT, SSCL), tax-inclusive or tax-exclusive, with correct rounding. | Must |
| FR-BP-12 | Export invoices, payments and dues to CSV/Excel for the gym’s external accountant. | Must |
| FR-BP-13 | Guarantee idempotent handling of payment-gateway callbacks so a member is never double-charged or double-credited. | Must |

## 4.4 Notifications & reminders (NR)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-NR-01 | Send configurable automated reminders: N days before expiry, on expiry day, N days after expiry (dunning), payment due, welcome, birthday and win-back. | Must |
| FR-NR-02 | Deliver messages over SMS (Sri Lankan gateway – Text.lk / Notify.lk / aggregator to Dialog, Mobitel, Hutch, Airtel, SLT), WhatsApp Business, email and in-app push. | Must |
| FR-NR-03 | Manage message templates with merge fields ({name}, {expiry_date}, {amount_due}, {branch}, {renew_link}) and separate English, Sinhala and Tamil versions. | Must |
| FR-NR-04 | Run bulk / broadcast campaigns to a filtered member segment, with scheduling and opt-out handling. | Must |
| FR-NR-05 | Record per-message delivery status, retries and cost; manage the registered sender ID / mask. | Should |
| FR-NR-06 | Send transactional OTPs for member-app login and payment confirmation. | Should |
| FR-NR-07 | Enforce quiet hours (no promotional SMS overnight) and per-tenant send-rate limits. | Should |
| FR-NR-08 | Track a prepaid SMS credit balance per tenant and alert on low balance; block or queue sends at zero. | Should |
| FR-NR-09 | Respect the public / mercantile holiday calendar when scheduling reminder batches. | Could |

## 4.5 Attendance & access control (AC)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-AC-01 | Check members in by QR scan (app or printed card), NIC/phone lookup, biometric (fingerprint/face) device, or RFID/NFC card. | Must |
| FR-AC-02 | Integrate with at least one biometric / turnstile device model in Phase 1 via its SDK or a standard protocol (Wiegand / TCP). | Should |
| FR-AC-03 | On check-in, block or warn for expired, frozen or unpaid members – configurable as a hard block or allow-with-alert. | Must |
| FR-AC-04 | Show a live “currently in gym” count and keep occupancy history. | Should |
| FR-AC-05 | Allow manual check-in / check-out at the front desk and show visit history per member. | Must |
| FR-AC-06 | Capture class / session attendance and decrement class packs accordingly. | Should |
| FR-AC-07 | Buffer check-ins locally during an internet outage and sync automatically on reconnect. | Should |
| FR-AC-08 | Apply an anti-passback / duplicate check-in window. | Could |

## 4.6 POS & inventory (PI)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-PI-01 | Sell supplements, merchandise, beverages, day passes, PT packs and add-ons at the front desk. | Should |
| FR-PI-02 | Maintain a product catalogue with SKU, barcode, cost and sale price, tax and stock on hand, per branch. | Should |
| FR-PI-03 | Record stock receipts, adjustments and wastage; alert on low stock. | Should |
| FR-PI-04 | Charge a sale to a member account (added to dues) or handle it as a walk-in cash/card sale. | Should |
| FR-PI-05 | Support a barcode scanner and thermal receipt printing for sales. | Should |
| FR-PI-06 | Keep basic supplier records and purchase history. | Could |
| FR-PI-07 | Produce a daily sales report and a stock valuation report. | Should |

## 4.7 Class & facility scheduling (CS)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-CS-01 | Define class types (yoga, Zumba, CrossFit, spin, etc.) with a recurring timetable, capacity, assigned instructor and room. | Should |
| FR-CS-02 | Let members self-book and join a waitlist from the app, with a cancellation cut-off. | Should |
| FR-CS-03 | Deduct a credit from a class pack on attendance and restore it on eligible cancellation. | Should |
| FR-CS-04 | Allow front-desk booking and printing of a class roster. | Should |
| FR-CS-05 | Give instructors a view of their upcoming classes and rosters. | Should |
| FR-CS-06 | Support facility / court booking in time slots with an optional fee. | Could |

## 4.8 Personal training & trainers (PT)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-PT-01 | Assign members to trainers and track PT session packages: purchased, used, remaining and expiry. | Should |
| FR-PT-02 | Log each PT session with member acknowledgement (in-app confirm or signature). | Should |
| FR-PT-03 | Calculate trainer commission / incentives per session delivered and per package sold. | Should |
| FR-PT-04 | Build workout plans from an exercise library (sets, reps, notes) and assign them to members. | Could |
| FR-PT-05 | Record body measurements and progress (weight, BMI, girths, photos) and show trend charts. | Should |
| FR-PT-06 | Maintain a trainer availability / schedule calendar. | Should |

## 4.9 Staff, roles & access (ST)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-ST-01 | Keep staff records: role, assigned branch(es), contact, joining date, salary reference and login credentials. | Must |
| FR-ST-02 | Enforce granular role-based access control per module and action, with predefined roles (Owner, Manager, Receptionist, Trainer, Accountant, Read-only) and custom roles. | Must |
| FR-ST-03 | Record staff attendance / shift clock-in-out and a basic duty roster. | Should |
| FR-ST-04 | Summarise commission and incentives per staff member (from PT, POS and sign-ups). | Should |
| FR-ST-05 | Maintain an immutable per-user activity audit log (action, entity, timestamp, source). | Must |
| FR-ST-06 | Enforce strong passwords, optional two-factor authentication, session timeout and forced logout. | Must |

## 4.10 Leads, enquiries & CRM (CR)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-CR-01 | Capture leads from walk-in, phone, web form, social and referral, with source and stated interest. | Must |
| FR-CR-02 | Move leads through a pipeline (New → Contacted → Trial booked → Negotiation → Won → Lost) with an owner and follow-up reminders. | Must |
| FR-CR-03 | Convert a lead to a member in one step, carrying over all captured details. | Must |
| FR-CR-04 | Issue and track trial / free passes and their expiry. | Should |
| FR-CR-05 | Show each staff member a follow-up task list and an overdue-follow-up dashboard. | Should |
| FR-CR-06 | Report the conversion funnel (leads → trials → paid) by source and by staff. | Should |
| FR-CR-07 | Provide an embeddable web enquiry form that feeds the pipeline. | Could |

## 4.11 Multi-branch management (MB)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-MB-01 | Support a tenant with multiple branches, each with its own plans, pricing, taxes, SMS sender, cash accounts and operating hours. | Must |
| FR-MB-02 | Scope data access by branch, while giving the owner / head office a consolidated cross-branch view. | Must |
| FR-MB-03 | Enforce home-branch vs all-branch access per plan and log inter-branch visits. | Should |
| FR-MB-04 | Transfer a member between branches while retaining full history. | Should |
| FR-MB-05 | Provide per-branch and consolidated reporting, including a branch performance comparison. | Must |
| FR-MB-06 | Manage stock and price lists per branch. | Should |

## 4.12 Reports, dashboards & analytics (RA)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-RA-01 | Owner dashboard showing, for today: collections by method, new admissions, renewals, enquiries, total dues, memberships expiring today/this week, attendance count and currently-in-gym count. | Must |
| FR-RA-02 | Revenue reports by day/week/month, plan, branch, staff and payment method, showing billed vs collected vs outstanding. | Must |
| FR-RA-03 | Membership reports: active/expired/frozen counts, new vs churned, renewal / retention rate, growth trend. | Must |
| FR-RA-04 | Dues ageing report in buckets (0–30, 31–60, 60+ days). | Must |
| FR-RA-05 | Attendance and footfall analytics: peak hours/days, visit frequency, and inactive members (no visit in N days). | Should |
| FR-RA-06 | PT and class utilisation reports. | Should |
| FR-RA-07 | Communication report: messages sent, delivery rate and cost by channel and campaign. | Should |
| FR-RA-08 | Tax summary report (output tax collected) for a selected period. | Should |
| FR-RA-09 | Scheduled email of selected reports to the owner (daily / weekly). | Should |
| FR-RA-10 | Every report supports date-range and branch filters and export to Excel and PDF. | Must |

## 4.13 Member mobile app (MA)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-MA-01 | Register and log in with mobile number + OTP; view membership status, plan, expiry date and outstanding dues. | Must |
| FR-MA-02 | Renew or pay outstanding dues online via the IPG and download receipts and invoices. | Must |
| FR-MA-03 | Show a digital membership card with a QR code for check-in. | Must |
| FR-MA-04 | Show attendance history and a visit streak. | Should |
| FR-MA-05 | Book and cancel classes and view the timetable. | Should |
| FR-MA-06 | Show the assigned workout plan, remaining PT sessions and body-progress charts. | Could |
| FR-MA-07 | Receive push notifications and gym announcements. | Should |
| FR-MA-08 | Update contact details, request a freeze, and raise a support / feedback message. | Should |
| FR-MA-09 | Share a referral code and track referral rewards. | Could |
| FR-MA-10 | Available on Android (9+) and iOS (14+), with English, Sinhala and Tamil UI. | Must |

## 4.14 Tenant administration & configuration (TC)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-TC-01 | Configure the gym profile: legal name, brand name, logo, branches, operating hours, contact details and tax IDs. | Must |
| FR-TC-02 | Configure plans, discounts, fees, taxes, grace periods, reminder rules, message templates, receipt layout and LKR currency format – without code changes. | Must |
| FR-TC-03 | Manage users, roles and branch assignments. | Must |
| FR-TC-04 | Configure numbering schemes (member, invoice, receipt) with per-branch prefixes. | Should |
| FR-TC-05 | Provide a data-import wizard to bulk-load existing members, plans and dues from Excel/CSV at onboarding, with a reconciliation report. | Must |
| FR-TC-06 | Allow the tenant to export / download all of its data at any time. | Must |
| FR-TC-07 | Provide an audit-log viewer for financial and membership-changing actions. | Should |
| FR-TC-08 | Enable / disable features according to the tenant’s subscription tier. | Should |

## 4.15 Platform administration – vendor console (PA)

| Ref | Requirement | Priority |
| --- | --- | --- |
| FR-PA-01 | Provision a new tenant (gym): create the account, assign a subscription tier, activate, suspend or close it. | Must |
| FR-PA-02 | Bill tenants on a recurring plan (per branch / per active member / flat + usage), issue invoices, track payment, run dunning and auto-suspend on non-payment. | Must |
| FR-PA-03 | Meter usage per tenant: active members, branches, SMS consumed and storage used. | Should |
| FR-PA-04 | Manage prepaid SMS credit top-ups and the reseller margin over gateway cost. | Should |
| FR-PA-05 | Publish global announcements and release notes to tenants. | Should |
| FR-PA-06 | Provide a support ticket inbox or integrate with a helpdesk tool. | Should |
| FR-PA-07 | Show platform KPIs: number of tenants, MRR, churn, ARPU and trial-to-paid conversion. | Should |
| FR-PA-08 | Allow a support agent to assist / impersonate a tenant with recorded consent and full audit. | Should |
| FR-PA-09 | Guarantee multi-tenant data isolation so no tenant can access another tenant’s data. | Must |

# 5. Non-Functional Requirements

| Ref | Area | Requirement |
| --- | --- | --- |
| NFR-01 | Performance | Key screens load in under 2 seconds on a typical 4G connection; check-in completes in under 1 second; the platform supports at least 200 concurrent users per large tenant. |
| NFR-02 | Scalability | Stateless, horizontally scalable application tier; multi-tenant data store with tenant isolation; supports 100,000+ members for a large tenant and 500+ tenants overall without redesign. |
| NFR-03 | Availability | Target 99.5% monthly uptime for the cloud service, excluding scheduled maintenance announced at least 48 hours in advance. |
| NFR-04 | Data integrity | Financial operations are transactional and idempotent; no double-charge, no lost payment; gateway callbacks are verified and replay-safe. |
| NFR-05 | Backup & DR | Automated encrypted daily backups with 30-day retention; RPO ≤ 24 hours, RTO ≤ 8 hours; documented restore procedure tested at least quarterly. |
| NFR-06 | Security | TLS 1.2+ everywhere; passwords hashed with bcrypt/argon2; RBAC enforced server-side; OWASP Top 10 mitigations; secrets encrypted at rest; rate limiting; optional 2FA for staff; a basic penetration test before GA. |
| NFR-07 | Card data | No raw card data is stored or processed by the application; all card payments go through a hosted IPG to minimise PCI-DSS scope (SAQ-A). |
| NFR-08 | Data protection (PDPA) | Comply with the Personal Data Protection Act No. 9 of 2022: capture lawful basis / consent, honour access, correction and erasure requests, apply purpose limitation and a documented retention policy, define a breach-notification process, and publish a DPO / privacy contact. Preferred data hosting region documented. |
| NFR-09 | Usability | Mobile-first responsive back office; core front-desk tasks achievable in three clicks or fewer; a receptionist can be productive after under one hour of training. |
| NFR-10 | Localisation | Full UI in English, Sinhala and Tamil; LKR currency and local date formatting; Asia/Colombo timezone; language selectable per user and per member. |
| NFR-11 | Offline tolerance | Front-desk check-in and sale capture keep working during short internet outages and sync automatically on reconnect, with a clear offline indicator. |
| NFR-12 | Compatibility | Latest Chrome, Edge, Firefox and Safari; Android 9+ and iOS 14+ apps; usable on a low-cost Android tablet at the front desk; supports 80 mm thermal and A4 printing. |
| NFR-13 | Maintainability | Documented codebase, infrastructure as code, CI/CD, dev/staging/prod parity, and automated tests with ≥ 60% coverage on billing and membership logic. |
| NFR-14 | Observability | Centralised logging, error tracking, uptime and performance monitoring, and alerting on defined thresholds. |
| NFR-15 | Auditability | Immutable audit trail for all financial and membership-changing actions, retained for at least three years. |
| NFR-16 | Accessibility | Member-facing web aims for WCAG 2.1 AA where practical. |
| NFR-17 | Configurability | Tenant-level configuration changes take effect without a code change or redeploy. |

# 6. Sri Lanka Localisation & Compliance

## 6.1 Money and tax

- All amounts in LKR, with local formatting and rounding rules.

- Configurable tax handling for VAT and SSCL; tax-inclusive pricing supported (common in the market).

- Tax summary report suitable for handing to the gym’s accountant.

## 6.2 Payments

- Primary IPG: PayHere (cards, LankaQR, mobile wallets, bank). Alternate / recurring: Onepay, WebXPay.

- Manual payment recording for cash, bank transfer and cheque with reference capture – available from the MVP so gyms can adopt before an IPG account is approved.

- LankaQR and mobile wallet (Genie, FriMi, eZ Cash, mCash) acceptance via the gateway.

## 6.3 Messaging

- SMS via a Sri Lankan gateway (Text.lk, Notify.lk or an aggregator) reaching Dialog, Mobitel, Hutch, Airtel and SLT.

- Registered alphanumeric sender ID / mask per tenant; Sinhala Unicode SMS supported with segment-count and cost awareness.

- WhatsApp Business messaging for reminders, subject to Meta / BSP template approval.

- Trilingual message templates (English, Sinhala, Tamil).

## 6.4 Identity and reference data

- Validate both the old 10-character and new 12-digit NIC formats.

- Maintain a local bank list for transfer references; support cheque details.

- Public and mercantile holiday calendar used when scheduling reminder batches.

## 6.5 Data protection

- PDPA No. 9 of 2022 obligations as set out in NFR-08: consent capture, data-subject request workflow (access / correction / erasure), retention policy, breach process, privacy contact.

- Data hosting region chosen for low latency to Sri Lanka; region and sub-processors documented in the privacy policy.

- Terms of Service and Privacy Policy drafted and legally reviewed before general availability.

# 7. Proposed Technical Architecture (Indicative)

The following is indicative and will be confirmed in the Discovery & Design phase. It is not contractually binding on specific technologies, but it sets the expected shape of the solution.

## 7.1 Shape

- Multi-tenant SaaS, cloud-hosted, API-first (REST/JSON).

- Single-page web application for the back office and front desk.

- One cross-platform mobile codebase for the member app (and trainer app), targeting Android and iOS.

- Asynchronous worker(s) for scheduled reminders, campaigns, report generation and gateway callbacks.

## 7.2 Indicative stack (to be finalised)

| Layer | Candidate technology |
| --- | --- |
| Backend API | Node.js (NestJS) / Laravel (PHP) / ASP.NET Core – one, chosen in Discovery |
| Primary database | PostgreSQL |
| Cache / queues | Redis |
| Web front end | React (Next.js) or Vue |
| Mobile apps | Flutter or React Native |
| Hosting | Containerised (Docker) on AWS / GCP / Azure (Singapore region) or a reputable local cloud; managed database; object storage for documents |
| CI/CD | Git-based pipeline with automated build, test and deploy to staging and production |
| Notifications | SMS gateway API, WhatsApp Business API, email (SES / SendGrid / SMTP), push (FCM / APNs) |

## 7.3 Multi-tenancy

- Shared database with a tenant identifier on every row and enforced row-level isolation, with the option of a dedicated schema or database for unusually large tenants. Final model decided in Discovery.

- All queries are tenant-scoped by default at the data-access layer; cross-tenant access is impossible from tenant-facing APIs.

## 7.4 Integrations

| Integration | Purpose | Phase | Notes |
| --- | --- | --- | --- |
| PayHere IPG | Online card / wallet / LankaQR payments | MVP | Sandbox first; live after merchant KYC |
| Onepay / WebXPay | Alternate IPG, recurring billing | V1 | Provider choice per tenant |
| SMS gateway (Text.lk / Notify.lk) | Reminders, campaigns, OTP | MVP | Sender ID registration lead time |
| WhatsApp Business API | Reminders and notifications | V1 | Template approval via Meta / BSP |
| Email (SES / SendGrid / SMTP) | Receipts, invoices, scheduled reports | MVP |  |
| FCM / APNs | Mobile push notifications | MVP (app) | Requires store developer accounts |
| Biometric device SDK (e.g. ZKTeco) | Attendance and access control | V1 | Commit to 1–2 device models |
| RFID / NFC reader | Card-based check-in | V1 |  |
| Accounting export (Xero / QuickBooks / generic CSV) | Hand-off to external accountant | V1.x |  |
| Google / Apple sign-in | Member app login option | V1.x |  |

# 8. Deliverables

| # | Deliverable | Milestone |
| --- | --- | --- |
| 1 | Signed requirements, prioritised product backlog and traceability matrix | End of Discovery |
| 2 | UX wireframes and UI design (Figma) for web and mobile | End of Discovery |
| 3 | Software architecture and data model document | End of Discovery |
| 4 | MVP release: member management, plans, billing & dues, cash reconciliation, SMS reminders, QR + manual attendance, member app core, owner dashboard and core reports, tenant configuration, data import | MVP complete |
| 5 | Pilot deployment at 1–2 gyms with a feedback and issues report | Pilot complete |
| 6 | V1 release: classes & bookings, PT & trainers, POS & inventory, multi-branch, WhatsApp, biometric / RFID, advanced reports | V1 complete |
| 7 | Platform administration console with subscription billing to tenants | V1 complete |
| 8 | Test plan, test cases, automated test suite and UAT report | Each release |
| 9 | Production deployment, environment setup and runbook documentation | MVP and V1 |
| 10 | User documentation: admin manual, front-desk quick guide, member app guide | Each release |
| 11 | Data-import tooling and onboarding runbook | MVP complete |
| 12 | API documentation | V1 complete |
| 13 | Source code repository, CI/CD pipeline and handover package | Each release |
| 14 | Support & maintenance plan and SLA | Before GA |
| 15 | Privacy Policy, Terms of Service and PDPA compliance checklist (legally reviewed) | Before GA |

# 9. Phases, Milestones & Indicative Timeline

Durations below assume a small core team (roughly 2–4 people). A solo build will take proportionally longer; the phase order and milestone gates remain the same. Dates are set once the team and budget are confirmed.

| Phase | Indicative duration | Key outputs |
| --- | --- | --- |
| 0 – Discovery & design | 3–4 weeks | Signed requirements, wireframes, UI design, architecture, backlog, final stack decision |
| 1 – MVP build | 10–14 weeks | Deployable MVP (deliverable 4) usable by a real single- or multi-branch gym |
| 2 – Pilot & hardening | 3–4 weeks | 1–2 live pilot gyms, defect fixes, performance tuning, PDPA review, load test |
| 3 – V1 feature build | 8–12 weeks | Classes, PT, POS/inventory, WhatsApp, biometric/RFID, advanced reports, vendor console & subscription billing |
| 4 – GA launch & onboarding | 2–3 weeks | Landing/enquiry page, pricing, onboarding process, support channel, status page |
| Ongoing | Continuous | Maintenance, support, iterative enhancements under the SLA |

Indicative time from project start to V1 general availability: approximately 7–10 months.

# 10. Assumptions

- The product is a vendor-owned SaaS; individual gyms are subscribing customers (tenants), not the commissioning party for this build.

- A single cross-platform mobile codebase serves both Android and iOS.

- The vendor obtains the IPG merchant account(s) and SMS gateway account(s), including KYC and sender-ID registration; external approval lead times are outside development control.

- WhatsApp template approval is handled with Meta / a BSP; approval timing varies.

- Biometric / access hardware is supplied and mounted by the gym or a third party; the product integrates with agreed device model(s).

- Pilot gyms provide staff time, feedback and real data for onboarding tests.

- Sinhala and Tamil translated copy is supplied by the product owner or separately budgeted; the framework and process for localisation are in scope.

- Cloud hosting, gateway transaction fees and SMS costs are operational / pass-through costs, not part of the build cost.

- Terms of Service, Privacy Policy and PDPA compliance receive an independent legal review before GA.

- Final technology stack and multi-tenancy model are confirmed during Discovery.

# 11. Dependencies

- IPG merchant-account approval and SMS sender-ID / mask registration.

- Access to at least one biometric / turnstile device for integration testing.

- Pilot gym availability and a real member dataset for the onboarding test.

- Stability and documentation of third-party APIs (PayHere, SMS provider, WhatsApp, device SDKs).

- Translation resources for Sinhala and Tamil.

- Google Play and Apple App Store developer accounts.

# 12. Constraints

- Budget and team size are set by the product owner and directly determine the timeline in Section 9.

- Connectivity at gyms is variable, so offline tolerance for check-in and POS is mandatory and adds effort.

- SMS cost sensitivity requires a prepaid credit model and tight template control.

- Price sensitivity of small gyms requires lean infrastructure and efficient multi-tenancy.

- App-store review cycles can delay mobile releases.

- PDPA compliance is mandatory, not optional.

# 13. Acceptance Criteria & Testing

## 13.1 General

- Every requirement is traceable to at least one test case. All “Must” requirements for a release must pass before that release is accepted.

- Test types: unit, integration, end-to-end, payment sandbox testing, SMS / WhatsApp delivery testing, security testing (OWASP checklist plus a basic penetration test before GA), performance / load testing to NFR-01 and NFR-02, accessibility spot-check, and User Acceptance Testing with pilot gym staff.

## 13.2 Specific acceptance gates

- Payment reconciliation: a sample of 50 transactions across all payment methods reconciles exactly to the cash / gateway records.

- Data import: a pilot gym’s full member list is imported with 100% record fidelity and a reconciliation report.

- Reminder engine: a scheduled reminder run sends to exactly the intended segment, with correct merge fields and language, and records delivery status.

- Access control: expired / frozen / unpaid members are handled per the configured rule at check-in in 100% of test cases.

- Multi-tenancy: automated tests prove no tenant-facing request can read or write another tenant’s data.

## 13.3 Defect severity and exit criteria

| Severity | Definition | Release rule |
| --- | --- | --- |
| Critical | System down, data loss, payments failing or mis-posting | Zero open at release |
| High | A core module unusable with no reasonable workaround | Zero open at release |
| Medium | Significant issue with a workaround | Agreed list only, scheduled for next release |
| Low | Cosmetic or minor inconvenience | Backlogged |

## 13.4 Sign-off and warranty

- UAT sign-off is given by the product owner and at least one pilot gym owner.

- A go-live checklist is completed: backups verified, monitoring live, rollback plan ready, support channel active, Privacy Policy and Terms of Service published.

- Warranty / defect-liability period: 60–90 days after go-live, during which in-scope defects are fixed at no charge.

# 14. Commercial Model (Sale to Gyms)

Indicative only. Actual price points are set from a cost model plus competitor benchmarking and are not fixed by this SOW.

## 14.1 Revenue model

- SaaS subscription billed monthly or annually in LKR, with a discount for annual pre-payment.

- Free trial of 10–14 days (matching the market norm).

- Optional one-time onboarding fee covering data import and staff training.

- Prepaid SMS credit top-ups sold at a margin over gateway cost; WhatsApp messaging as a paid add-on.

- Add-ons: extra branches, biometric integration, priority support.

## 14.2 Tiering options (choose one to standardise)

| Approach | Description |
| --- | --- |
| By branch | Starter (1 branch, capped active members) → Growth (up to 3 branches) → Chain (unlimited branches, all features) |
| By active members | Banded pricing on the count of active members, branch count included up to a limit |
| Base + usage | Low base fee + per-active-member fee + SMS pass-through; simplest to scale with gym size |

## 14.3 Collections from tenants

- Card-on-file / standing instruction via the IPG; automatic invoicing.

- Configurable dunning sequence and automatic suspension after a defined overdue period, with data retained for a grace window before closure.

# 15. Support, Maintenance & SLA

## 15.1 Support channels

- WhatsApp and phone during business hours (Mon–Sat), email, and in-app support requests.

## 15.2 Response targets

| Severity | Example | Target (business hours) |
| --- | --- | --- |
| Critical | Service down; payments failing | Respond within 1 hour; workaround within 4 hours |
| High | A module unusable | Respond within 4 hours; fix targeted within 2 business days |
| Medium | Issue with a workaround | Respond within 2 business days; fixed in next release |
| Low | Cosmetic / enhancement | Logged to backlog |

## 15.3 Included in subscription

- Security patches, gateway / API updates, dependency and OS upkeep, minor enhancements and bug fixes.

- Platform uptime target of 99.5%, an incident status page, and scheduled maintenance in off-peak hours with 48 hours’ notice.

- Data export on request and on termination (portability), and backup restoration on request within the RTO.

## 15.4 Not included

- New major modules or integrations (handled under a separate SOW / change request).

- On-site hardware support and third-party device faults.

# 16. Change Management

- Any change to scope is raised as a Change Request describing the change, the reason, and the impact on cost, timeline and quality.

- A Change Request is reviewed and approved by the product owner before work begins.

- A change log is maintained and the SOW version is incremented on any material change.

- Minor clarifications that do not affect effort are handled within the current sprint.

# 17. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| IPG / merchant-account approval delayed | Med | High | Start KYC early; ship manual payment recording first; build against sandbox in parallel |
| SMS sender ID rejected or SMS cost too high | Med | Med | Support multiple providers; prepaid credit model; WhatsApp and email fallback |
| Scope creep from pilot gym feedback | High | Med | Fixed MVP definition; all additions via Change Request |
| PDPA non-compliance | Low | High | Build consent and erasure workflows from day one; legal review before GA |
| Connectivity outages at gyms | High | Med | Offline mode for check-in and POS with automatic sync |
| Biometric device fragmentation | Med | Med | Commit to 1–2 supported device models in Phase 1; add more later |
| Low willingness to pay / high churn | Med | High | Free trial, hands-on onboarding, clear ROI (recovered revenue leakage), annual billing incentive |
| Solo-developer key-person risk / timeline slip | Med | High | Documentation, CI/CD, managed repo, realistic milestones, contractor support if needed |
| Data-migration errors during onboarding | Med | High | Import wizard with dry-run and reconciliation report; rollback plan |
| App-store rejection | Low | Med | Follow store guidelines; keep schedule buffer |

# 18. Sign-Off

By signing below, the parties agree to the scope, deliverables, approach and terms described in this Statement of Work, subject to the Change Management process in Section 16.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Product owner |  |  |
|  | Technical lead |  |  |
|  | Pilot gym representative |  |  |

# Appendix A – MVP vs V1 Feature Map

| Area | MVP | V1 | Later |
| --- | --- | --- | --- |
| Member management | Full | – | Family/corporate billing |
| Plans & pricing | Duration + session plans, fees, tax, grace | Promos, proration, price versioning | Add-on marketplace |
| Billing & dues | Invoices, part pay, methods, receipts, reconciliation, IPG | Recurring card-on-file, credit notes | Multi-currency |
| Reminders | SMS + email, templates, segments, schedule | WhatsApp, campaigns, cost tracking | AI send-time optimisation |
| Attendance | QR + NIC + manual, status block, offline buffer | Biometric, RFID, turnstile, occupancy | Anti-passback, multi-door zoning |
| POS & inventory | – | Full | Supplier POs, multi-location transfers |
| Classes | – | Timetable, self-booking, waitlist, rosters | Facility/court booking |
| Personal training | PT pack tracking (basic) | Session logs, commission, progress charts | Workout plan builder |
| CRM / leads | Pipeline, follow-ups, convert to member | Funnel reports, web enquiry form | Marketing automation |
| Multi-branch | Per-branch config + consolidated view | Transfers, branch comparison, per-branch stock | Franchise roll-ups |
| Reports | Owner dashboard + core revenue/membership/dues | Attendance analytics, PT/class, tax, scheduled email | Custom report builder |
| Member app | Status, renew/pay, digital card, notifications | Class booking, progress, referrals | Wearable sync |
| Vendor console | Basic tenant provisioning | Subscription billing, metering, KPIs, support inbox | Self-serve tenant signup |

# Appendix B – Sample Reminder Templates

English samples below. Sinhala and Tamil versions are authored during localisation. Keep SMS within 1–2 segments where possible to control cost.

| Scenario | Sample copy (English) |
| --- | --- |
| Welcome | Hi {name}, welcome to {branch}! Your membership is active until {expiry_date}. Download our app to see your digital card and pay online. |
| 7 days before expiry | Hi {name}, your {branch} membership expires on {expiry_date}. Renew now to keep your access: {renew_link} |
| Expiry day | Hi {name}, your membership expires today. Renew today to avoid a break: {renew_link} |
| Dues follow-up | Hi {name}, you have an outstanding balance of LKR {amount_due} at {branch}. Pay online: {renew_link} or at the front desk. |
| Win-back (30 days lapsed) | We miss you at {branch}, {name}! Come back this week and get a free PT session. Reply YES to book. |
| Birthday | Happy birthday, {name}! Enjoy a guest pass on us this month – show this message at {branch} reception. |